**Quotation**

 **Web Based
General Accounting 1.0**

For

**XYZ Company**

 (C/O Mr. Jawwad)

By

**Jawad Khatri
C.E.O**

Saturday, March XX, 2018

**CONTENTS**

* **Executive Summary**
* **Software Features**
* **Delivery**
* **Project Schedules**
* **Training**
* **Terms and Conditions**
* **Server Requirements**
* **Client Requirements**
* **Software Development Requirements**
* **Application Security**

**EXECUTIVE SUMMARY**

General Accounting (GA) will be developed using Microsoft Visual Studio 2017 (C#.Net 4.5, ASP.Net MVC5, Entity Framework 6, LINQ, and Third Party Component DevExpress) with SQL-Server 2008 R2. Delivery time shall be approximately 8 weeks starting from kick-off time; there is also warranty for thirty days of free technical support, the software application for the GA has been made available for the price Rs.280K + DevExpress license cost.

In GA, first you will manage/setup chart of accounts, opening balances, financial years, voucher types, suppliers, customers and etc.

In GA, you could keep record of general ledgers party-wise through general voucher management, you can also take report of any party or head period wise either todays, yesterdays, weekly, yearly or any particular dates. You can also take print out voucher.

**SOFTWARE FEATURE**

Forms:

|  |
| --- |
| * Chart of Account
* Opening Balances
* Voucher Creating
* Audit Trial
* Voucher Posting
* Voucher Searching
* Voucher Printing
* Subsidiary Ledger
* Trial Balance Two Colum
* Trial Balance Six Column
* Balance Sheet
* Income Statement
* Users & Roles
* Trial Balance Six Column

Reports: |
| * Chart of Account
* Single/Multi Voucher
* Single/Multi Head Ledger
* Trial Balance Two/Six Column
* Balance Sheet
* Income Statement
* Expense Sheet
 |

**Delivery**

IL will be delivered within 8 weeks at least and it may be extending.

**Project Schedules**

The project schedules will be as follows:

1st week Analysis

2nd week Database

3rd week OOPs Modeling

4th week Design Interface

5th to 7th week developing

8th week Testing & Deployment

**Training**

Full training/support will be provided for one month over Skype.

**Terms and Conditions**

* 50% Advance payment (Not-Refundable).
* 25% after first deployment (Not-Refundable).
* 25% after finish work as per this document.
* Accounting module will be as on as is basis.
* If any modules will be change the current cost may change.
* Online Maintenance/Support is Free for 30 Days.
* During Maintenance/Support bugs/issue will be fixed.
* Company will not be responsible for issue/bug fixing after expiry of Free Maintenance/Support period.
* Contract of AL-ANKABOOT INTERNATIONAL with Red Link Tissue will be valid till free maintenance support period.
* Source code will be the property of AL-ANKABOOT INTERNATIONAL and run time will be installed on your machine.
* Software maintenance contract will be deal in separate agreement.
* The Cheques will be made in the favor of AL-ANKABOOT INTERNATIONAL.
* 10% Tax is not included in this quotation

**Minimum Server Hosting Requirements**

* ASP.Net 4.5
* ASP.Net MVC 5
* Entity Framework 6
* LINQ
* DevExpress Licensed DLL
* SAP Crystal Report for 2017 Runtime
* SQL Server 2008 R2 (1GB)
* SSL

**Client Requirements**

* Processor Core i3
* RAM 4 GB
* Chrome Browser
* 4 MB Net Connection

**Software Development Requirements**

* Microsoft Visual Studio 2017
* Microsoft SQL Server 2008 R2
* Windows 10
* DevExpress Licensed Development SDK

**Application Security**

Application security will ensure that unauthorized access to the system is not granted. Identity and level of clearance of the user will determine the level of access to each system and reports. Persons with the role of administrator will define users and their individual roles.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Javed Khatri M/s. Red Link Tissue
 (C.E.O) (Company)**